TEAM BRIEFING

ICT for Africa Tech Innovation Challenge 2026

Everything your team needs to know. Nothing more.

| COMPETITION ICT for Africa Summit | TIMELINE July/August 2026 | DOMAIN Education Technology |
| --- | --- | --- |

# 1. WHAT WE ARE BUILDING

## The Problem We Are Solving

Every student in Cameroon faces the same invisible problem: they cannot tell the difference between what they truly understand and what they have simply memorized. They study for hours, fill notebooks, attend every class — and still fail exams. Not because they are not intelligent. But because the educational system has never given them a tool to see their own knowledge clearly.

A teacher with 100 students cannot give personalized guidance to each one. There is no tool that helps a student understand how their own mind works when it learns. This project fills that gap.

The core problem in one sentence: Students study blind — they cannot see what they know, what they only think they know, and what is missing. Our tool gives them that sight.

## What Our Tool Does

We are building a two-part system:

Part 1 — The Knowledge Base (KB): Your Mind on Screen

Instead of a student receiving knowledge from a tool, our tool receives knowledge from the student. Here is how it works in practice:

- A student opens the app and types what they understand about a concept — in their own words, not copied from a textbook.

- The system organizes this into a structured knowledge note: what type of knowledge it is, how well the student understands it, and how it connects to other things they already know.

- Over time, their knowledge builds into a visible map — a graph of everything they have learned, with clear markers for what is strong, what is weak, and what is missing entirely.

- When the student is confused or wants to explore a concept, they talk to an AI — but the AI only uses what the student has already written. It does not teach from a textbook. It reflects the student's own thinking back to them, asks them to go deeper, and helps them find connections they had not seen.

The key difference from every other tool: We do not push knowledge into the student. We pull the student's own knowledge out, make it visible, and help them work with it.

Part 2 — The Cognitive Dynamics System (CDS): Study Smarter, Not Harder

Before a student opens the Knowledge Base, the system asks two simple questions: how well did you sleep last night, and how mentally fresh do you feel right now? From those two answers, the system recommends a session mode:

- Recovery Mode — if you are tired: do not try to learn new things tonight. Instead, revisit what you already know and strengthen existing connections.

- Deep Exploration Mode — if you are sharp: this is the right time to tackle new, difficult concepts and push your knowledge forward.

- Consolidation Mode — if you are in between: review and connect what you learned recently before it fades.

This is backed by real science. Sleep, mental fatigue, and motivation directly affect how much the brain retains. Our system makes these invisible factors visible and actionable.

## Why This Is Different From Everything Else

| Every Other EdTech Tool | Our Tool |
| --- | --- |
| Pushes content into the student | Draws the student's own knowledge out |
| Teaches what to study | Develops how to think |
| AI knows everything, student receives | AI knows only what student wrote |
| Generic for all students | Unique to each student's own mind |
| Requires internet and rich content | Works with the student's own notes |

## What We Are Building for the Competition

We are not building the full system in two months. We are building one complete, working demo flow that proves the concept:

- Step 1 — CDS entry: Student answers two questions about their current state. System recommends a session mode.

- Step 2 — KB note creation: Student types what they understand about one concept. System creates a structured knowledge note.

- Step 3 — AI mirror: AI responds using only what the student wrote — not from the internet, not from a textbook. From their own words.

- Step 4 — Graph: Two connected knowledge nodes appear visually, showing the student their knowledge taking shape.

That four-step flow, working cleanly, is our competition demo. Everything else — the full 8-axis CDS, the complete graph system, the ghost note architecture — is the vision we present and explain. We do not need to build the full vision to win. We need to build enough to make the judges believe the vision is real.

# 2. WHAT THE COMPETITION REQUIRES

## How the Competition Works

The ICT for Africa Tech Innovation Challenge takes place during the ICT for Africa Summit and Conference in July/August 2026. Teams register, submit a project description, and if selected, present live at the event.

On presentation day, each team gets a fixed time slot — typically 5 to 7 minutes to present, followed by a Q&A session with judges. There is no second chance. The demo must work. The pitch must be clear. The Q&A must be confident.

## What Judges Score

| Criterion | What It Means in Practice | How We Win This |
| --- | --- | --- |
| Impact | Does this solve a real, significant problem for real people in Africa? | Survey data: 96 students. Statistics showing the scale of the learning gap in Cameroon. |
| Innovation | Is this genuinely different from existing tools? | No other tool does what we do. We are not content delivery — we are cognitive development. |
| Feasibility & Scalability | Can this actually work in Africa and reach many people? | Software only. No hardware. No expensive infrastructure. Works on a basic smartphone. |

## What We Need to Walk In With

- A working demo — the four-step flow described in Section 1, tested and reliable.

- A backup recording of the demo — in case anything fails on the day.

- Survey results — 96 students surveyed, results compiled into 3 key statistics.

- A memorized pitch — 5 minutes, practiced until it requires no notes.

- Prepared answers to three guaranteed questions: (1) How does this work without internet? (2) Who pays for it? (3) How do you measure whether it works?

The team that walks into that room with a working demo, real research data, and a pitch they have rehearsed twenty times will beat a team with a more impressive idea that is poorly presented. Preparation beats brilliance on competition day.

# 3. WHO DOES WHAT

Three people. Three roles. Each role is complete and non-overlapping. No one does another person's job. No one waits for another person to decide what to do next. If you are unclear about your deliverable for any week, you ask the Project Lead — not the other teammate.

PROJECT LEAD — Architect & Strategy Tuendom Mfotie Yves Junior

Responsibilities: - Owns the overall project vision and all architectural decisions - Designs the survey and compiles research results - Writes the pitch script — every word the presenter will say - Reviews and approves all prototype work before it is considered done - Prepares answers to judge questions - Makes all final decisions when the team disagrees Weekly Deliverable: Each week: a clear written specification of what needs to be built next, approved pitch content, and research progress update.

TECHNICAL BUILDER — Prototype SONGUE Seth

Responsibilities: - Builds the four demo components as specified by the Project Lead - Reports progress every week — what works, what does not, what is blocked - Does not add features or change the architecture without approval - Ensures the demo runs reliably on the device that will be used on presentation day - Creates and maintains the backup demo recording from Week 6 onward Weekly Deliverable: Each week: a working piece of software that matches the specification given. Not a plan — a working component.

PITCH PRESENTER — Delivery Nguendjob Gadyel

Responsibilities: - Memorizes and delivers the pitch script written by the Project Lead - Rehearses the full pitch daily from Week 5 onward - Learns to operate the demo independently - Prepares to answer the three guaranteed judge questions fluently - Gives feedback to the Project Lead on what in the script feels unclear or unconvincing Weekly Deliverable: Each week from Week 5: one full rehearsal recorded and shared with the Project Lead for feedback.

## The 8-Week Schedule

| Week | Owner | Task | End-of-Week Deliverable |
| --- | --- | --- | --- |
| 1 | Lead | Launch survey. Lock KB note schema. Confirm team roles. | Survey live. Architecture document shared with Builder. |
| 2 | Builder | Build CDS entry screen — two questions, one session mode output. | CDS screen works. Lead reviews and approves. |
| 3 | Builder | Build KB note creation — student types, system creates structured note. | KB note creation works end-to-end. |
| 4 | Builder + Lead | Integrate AI mirror — responds using only the student's note. | Full KB interaction works: type, structure, mirror response. |
| 5 | Builder + Presenter | Add graph visualization. Presenter begins rehearsal. | Graph shows two connected nodes. First rehearsal recorded. |
| 6 | All | Full demo flow: CDS → KB → mirror → graph. Backup recording made. | Complete demo runs without interruption. Recording saved. |
| 7 | Presenter + Lead | Pitch rehearsal. Q&A preparation. Survey results compiled. | Five full rehearsals done. Three Q&A answers memorized. |
| 8 | All | Buffer week. Fix what broke. Final rehearsal. Nothing new added. | Demo stable. Pitch confident. Team ready. |

Rule for every week: if you do not have your deliverable ready by Sunday, you tell the Project Lead on Saturday — not on Monday after the deadline has passed. Early warning can be fixed. Silence cannot.

# 4. THE AGREEMENT

Before any work begins, every team member signs the collaboration agreement below. This is not bureaucracy. It protects everyone — including the friendships. A clear agreement before the competition is the only way to ensure that a win brings the team together instead of pulling it apart.

TEAM COLLABORATION AGREEMENT ICT for Africa Tech Innovation Challenge 2026 THE PARTIES Project Lead (Originator): ________________________________ Signature: ___________________ Technical Builder: _______________________________________ Signature: ___________________ Pitch Presenter: _________________________________________ Signature: ___________________ 1. ORIGIN OF THE PROJECT The core project concept — the Knowledge Base system and the Cognitive Dynamics System — was conceived, designed, and documented by the Project Lead before this team was formed. All parties acknowledge this. 2. ROLES Each party commits to fulfilling the role described in Section 3 of the Team Briefing document. Roles were agreed freely and without pressure. Weekly deliverables are non-negotiable. If a deliverable cannot be met, the responsible party notifies the Project Lead at least 48 hours before the deadline. 3. PRIZE DISTRIBUTION In the event of a monetary prize, distribution shall be: - Project Lead: 40% - Technical Builder: 30% - Pitch Presenter: 30% 4. INTELLECTUAL PROPERTY The core intellectual property belongs to the Project Lead. No team member may independently present, publish, develop commercially, or share the project concept with any third party without the explicit written consent of the Project Lead. This applies during and after the competition. 5. DISSOLUTION If a team member withdraws before the competition, they forfeit their prize share. The Project Lead retains full rights to continue with or without a replacement. Date signed: ___________________________ Location: _____________________________

THAT IS EVERYTHING YOUR TEAM NEEDS.

Read it. Sign it. Build it.

Questions go to the Project Lead. Not to each other.